EYES

Everything You Ever Said

PRODUCT SPECIFICATION & TECHNICAL BRIEF

Level 1 — Version 1.0 — For Development Team

Prepared by: Abhishek Prabhakaran (Abhi), Founder & CEO

Contact: godfred.abhishek@gmail.com  |  +33 6 05 71 23 70

Date: April 2026  |  Rennes, France

# 1. Executive Summary

EYES — Everything You Ever Said — is a Personal Digital Memory OS. It connects a user's online accounts, indexes their complete digital history, and allows them to query it conversationally through AI.

"Google lets you search the world's information. EYES lets you search your own."

Every person who has been active online for the past 5 to 15 years has produced thousands of comments, posts, emails, commits, and opinions — scattered across 20+ platforms. They legally own all of this data under GDPR Article 15. But no interface exists to make it usable.

EYES is that interface.

This document defines the complete specification for Level 1 — the first working version of EYES — to be built by the development team at Crescent Moon Consulting. Level 1 integrates two platforms: Reddit and Google (Gmail + Google Calendar). It delivers one core experience: a user connects their accounts, their history is indexed, and they can ask questions about their own digital past through an AI chat interface.

| Attribute | Detail |
| --- | --- |
| Product Name | EYES — Everything You Ever Said |
| Version | Level 1 — MVP |
| Platforms (Level 1) | Reddit + Google (Gmail + Calendar) |
| Core Feature | AI-powered conversational query over personal digital history |
| Target Users | Tech-savvy individuals, professionals, founders, job seekers |
| Primary Revenue | €12/month Personal Pro ¦ €39 one-time Reputation Audit |
| Timeline | 16 days to working demo |
| Deployment | Vercel (frontend) + Supabase (database) |

# 2. Product Vision & Market Context

## 2.1 The Problem

People have spent years generating digital history across platforms they no longer control. The result is three compounding problems:

- Fragmentation: Reddit, Gmail, GitHub, Notion, LinkedIn — each holds a piece of the user's identity. None of them talk to each other.

- Rights Without Interface: GDPR guarantees data access rights. But exercising them means ZIP files, 30-day waits, and unusable JSON exports.

- Reputation Blindness: Recruiters, investors, and journalists are already reconstructing users from their digital trail. The user has zero visibility into what they find.

## 2.2 Market Validation

On March 24, 2026, Brett Adcock — founder of Figure AI ($39B valuation) — announced Hark, a personal AI memory device. His description: "a family of AI devices so essential that their absence would feel like a day of lost information." This validates the personal memory thesis. EYES is the software-native, EU-first alternative. No hardware required.

Rewind AI raised $33M from Andreessen Horowitz on the same thesis before being acquired by Meta in December 2025 and shutting down EU access. The space is confirmed real and currently empty in Europe.

## 2.3 The EYES Difference

| Competitor | Limitation vs EYES |
| --- | --- |
| Hark (Brett Adcock) | Hardware device required. US-based. No EU presence. |
| Rewind AI / Limitless | Acquired by Meta. Shut down for EU users December 2025. |
| Viven.ai ($35M seed) | Enterprise only. Company owns the twin. Not the individual. |
| ChatGPT / Claude | No access to user's historical data. Session-only context. |
| EYES | Software-native. EU-first. GDPR-compliant. Individual owns their own twin. |

# 3. User Stories — Level 1

The following user stories define the exact scope of Level 1. Nothing outside these stories needs to be built for the demo.

### Story 1 — Connect Reddit

| Field | Detail |
| --- | --- |
| As a... | User visiting EYES for the first time |
| I want to... | Connect my Reddit account securely |
| So that... | EYES can access and index my Reddit history |
| Acceptance criteria | User clicks Connect Reddit, authenticates via OAuth, is redirected back to EYES with connection confirmed |

### Story 2 — Connect Google

| Field | Detail |
| --- | --- |
| As a... | User who has connected Reddit |
| I want to... | Also connect my Google account (Gmail + Calendar) |
| So that... | EYES can index my emails and calendar history alongside Reddit |
| Acceptance criteria | User clicks Connect Google, authenticates via Google OAuth, EYES receives access to Gmail and Calendar APIs |

### Story 3 — Indexing

| Field | Detail |
| --- | --- |
| As a... | User who has connected their accounts |
| I want to... | See my history being indexed in real time |
| So that... | I know the system is working and feel confident in what's being processed |
| Acceptance criteria | Live counter visible on screen: "Indexing... 1,203 items... 2,891 items..." — updates every few seconds until complete |

### Story 4 — Ask A Question

| Field | Detail |
| --- | --- |
| As a... | User whose history has been indexed |
| I want to... | Type a natural language question about my own history |
| So that... | I get an AI-generated answer based on what I have actually said |
| Acceptance criteria | User types question, AI responds with answer drawn from their real indexed data, response includes source citations showing which posts or emails were used |

### Story 5 — View Source Citations

| Field | Detail |
| --- | --- |
| As a... | User reading an AI response |
| I want to... | See which specific posts or emails the AI used to answer |
| So that... | I can verify the answer and trust the system |
| Acceptance criteria | Each AI response shows citation chips: [Reddit · r/MachineLearning · Jan 2022] — clickable to show original content |

# 4. Complete System Workflow

The following describes the exact end-to-end flow a user experiences and that the system must support.

## 4.1 Step-by-Step User Flow

- User lands on EYES web app. Sees a clean dark interface with two buttons: Connect Reddit and Connect Google.

- User clicks Connect Reddit. Browser redirects to Reddit OAuth page. User approves permissions. Reddit returns an access token to the EYES callback URL.

- App stores the Reddit access token securely. Immediately begins data ingestion in the background.

- App calls Reddit API — GET /user/{username}/comments and GET /user/{username}/submitted. Paginates through full history using the 'after' parameter. Stores every item in Supabase with metadata.

- User optionally clicks Connect Google. Google OAuth flow runs. App receives access to Gmail API and Google Calendar API.

- App pulls Gmail messages using the Gmail API. Pulls Calendar events using Calendar API. Stores all items in Supabase.

- Embedding pipeline runs. Every stored item gets converted into a vector using an embedding model. Vectors stored in Supabase pgvector table alongside raw text.

- User sees live indexing counter. When complete, counter shows: "17,261 memories indexed — ready."

- Chat interface appears. User types: "What did I think about AI in 2022?"

- The question gets embedded into a vector. Vector similarity search runs against all stored memory vectors. Top 10 most semantically relevant items returned.

- Those 10 items sent to Claude API as context alongside the user's question.

- Claude generates a response drawing only from the provided context. Response includes source attribution.

- User sees the answer in the chat interface with citation chips below.

## 4.2 System Architecture Diagram

The system has five independent components that connect sequentially:

USER BROWSER

     |

     v

NEXT.JS FRONTEND (Vercel)

     |                    |

     v                    v

REDDIT OAUTH          GOOGLE OAUTH

     |                    |

     v                    v

     DATA INGESTION PIPELINE

               |

               v

     SUPABASE (raw data + vectors)

               |

               v

     VECTOR SEARCH (pgvector)

               |

               v

     CLAUDE API (answer generation)

               |

               v

     CHAT INTERFACE (user sees answer)

# 5. Technology Stack

Every technology choice below is deliberate. Do not substitute without discussion with Abhi.

## 5.1 Core Stack

| Layer | Technology & Reason |
| --- | --- |
| Frontend Framework | Next.js 14 with TypeScript — App Router, server components, API routes all in one. Deploys to Vercel in one command. |
| Language | TypeScript — type safety prevents bugs at scale. Non-negotiable. |
| Database | Supabase — PostgreSQL with pgvector extension. Handles both relational data and vector embeddings in one place. |
| Vector Search | pgvector (Supabase extension) — stores embeddings and enables semantic similarity search via SQL. |
| AI Model | Claude API (claude-sonnet-4-20250514) — used for generating answers from retrieved context. |
| Embedding Model | OpenAI text-embedding-3-small OR Voyage AI — converts text to vectors for storage and search. |
| Deployment | Vercel — zero-config deployment from GitHub. Free tier sufficient for demo. |
| Auth (Reddit) | Reddit OAuth 2.0 — standard OAuth flow to get user access token. |
| Auth (Google) | Google OAuth 2.0 — standard OAuth flow for Gmail and Calendar access. |
| Styling | Tailwind CSS — utility-first. Dark theme throughout. No component library needed for MVP. |

## 5.2 External APIs

| API | What It Does & Endpoints Used |
| --- | --- |
| Reddit API | GET /user/{username}/comments — all user comments with full text, subreddit, timestamp, URL. GET /user/{username}/submitted — all posts. Paginate with 'after' param. Rate limit: 100 items per request, 60 requests/minute. |
| Gmail API | GET /gmail/v1/users/me/messages — list all message IDs. GET /gmail/v1/users/me/messages/{id} — get full message with body, date, subject, from, to. |
| Google Calendar API | GET /calendar/v3/calendars/primary/events — all calendar events with title, description, date, attendees. |
| Claude API (Anthropic) | POST /v1/messages — send user question + retrieved context, receive AI-generated answer with citations. |
| Embedding API | POST to embedding endpoint — send text chunks, receive float vectors for storage. |

## 5.3 Environment Variables Required

The following environment variables must be set in Vercel and in the local .env.local file:

# Reddit OAuth

REDDIT_CLIENT_ID=your_reddit_app_client_id

REDDIT_CLIENT_SECRET=your_reddit_app_secret

REDDIT_REDIRECT_URI=https://yourdomain.com/api/auth/reddit/callback

# Google OAuth

GOOGLE_CLIENT_ID=your_google_oauth_client_id

GOOGLE_CLIENT_SECRET=your_google_oauth_secret

GOOGLE_REDIRECT_URI=https://yourdomain.com/api/auth/google/callback

# Supabase

NEXT_PUBLIC_SUPABASE_URL=https://your-project.supabase.co

NEXT_PUBLIC_SUPABASE_ANON_KEY=your_supabase_anon_key

SUPABASE_SERVICE_ROLE_KEY=your_service_role_key

# AI APIs

ANTHROPIC_API_KEY=your_claude_api_key

OPENAI_API_KEY=your_openai_key_for_embeddings

# App

NEXT_PUBLIC_APP_URL=https://yourdomain.com

# 6. Database Schema

All tables live in Supabase PostgreSQL. The pgvector extension must be enabled before creating the memories table.

## 6.1 Enable pgvector

-- Run this in Supabase SQL Editor first

CREATE EXTENSION IF NOT EXISTS vector;

## 6.2 Users Table

CREATE TABLE users (

  id              UUID PRIMARY KEY DEFAULT gen_random_uuid(),

  reddit_username TEXT,

  google_email    TEXT,

  reddit_token    TEXT,    -- encrypted access token

  google_token    TEXT,    -- encrypted access token

  created_at      TIMESTAMPTZ DEFAULT NOW(),

  last_sync_at    TIMESTAMPTZ

);

## 6.3 Memories Table

CREATE TABLE memories (

  id          UUID PRIMARY KEY DEFAULT gen_random_uuid(),

  user_id     UUID REFERENCES users(id) ON DELETE CASCADE,

  platform    TEXT NOT NULL,     -- 'reddit' | 'gmail' | 'gcalendar'

  type        TEXT,              -- 'comment' | 'post' | 'email' | 'event'

  content     TEXT NOT NULL,     -- full raw text

  url         TEXT,              -- link back to original

  metadata    JSONB,             -- subreddit, subject, attendees etc

  posted_at   TIMESTAMPTZ,       -- when the item was originally created

  embedding   vector(1536),      -- OpenAI text-embedding-3-small dimension

  created_at  TIMESTAMPTZ DEFAULT NOW()

);

-- Index for fast vector search

CREATE INDEX ON memories USING ivfflat (embedding vector_cosine_ops)

  WITH (lists = 100);

## 6.4 Vector Search Function

Create this SQL function in Supabase for similarity search:

CREATE OR REPLACE FUNCTION match_memories(

  query_embedding vector(1536),

  match_user_id   UUID,

  match_count     INT DEFAULT 10

)

RETURNS TABLE (id UUID, content TEXT, platform TEXT,

               url TEXT, posted_at TIMESTAMPTZ, similarity FLOAT)

LANGUAGE sql STABLE AS $$

  SELECT id, content, platform, url, posted_at,

         1 - (embedding <=> query_embedding) AS similarity

  FROM memories

  WHERE user_id = match_user_id

  ORDER BY embedding <=> query_embedding

  LIMIT match_count;

$$;

# 7. API Routes to Build

All routes are Next.js API routes under /app/api/. Build these in order — each one depends on the previous.

| Route | Method | Purpose | Returns |
| --- | --- | --- | --- |
| /api/auth/reddit | GET | Initiates Reddit OAuth — redirects user to Reddit login | Redirect to Reddit |
| /api/auth/reddit/callback | GET | Handles Reddit OAuth callback, stores token | Redirect to /connect |
| /api/auth/google | GET | Initiates Google OAuth flow | Redirect to Google |
| /api/auth/google/callback | GET | Handles Google OAuth callback, stores token | Redirect to /connect |
| /api/ingest/reddit | POST | Pulls full Reddit history, stores in Supabase, embeds all items | { status, count } |
| /api/ingest/google | POST | Pulls Gmail + Calendar, stores and embeds all items | { status, count } |
| /api/ingest/status | GET | Returns current indexing count for live counter | { indexed, total } |
| /api/chat | POST | Takes user question, runs vector search, calls Claude, returns answer | { answer, sources } |

## 7.1 Chat API — Core Logic

This is the most important route. The logic must follow this exact sequence:

- Receive user question from request body

- Embed the question using embedding model → get vector

- Call match_memories() Supabase function with the question vector and user_id → get top 10 results

- Format the 10 results as context string with source labels

- Call Claude API with: system prompt + context + user question

- Parse Claude response

- Return: { answer: string, sources: [{platform, url, date, preview}] }

# 8. Frontend Pages & Components

| Page / Route | What It Contains |
| --- | --- |
| / (Home) | Landing page. Product name, one-line description, two buttons: Connect Reddit and Connect Google. Dark navy background. |
| /connect | Shows connection status for each platform. Green tick when connected, grey when not. Triggers ingestion when account connects. Shows live indexing counter. |
| /chat | Main chat interface. Message history thread. Input box at bottom. Send button. Each AI response shows answer text followed by source citation chips. |
| /api/* | All API routes as defined in Section 7. |

## 8.1 Design System

The UI must follow this exact colour system. Do not deviate.

| Token | Hex Value & Usage |
| --- | --- |
| Background | #0A0F1E — Main page background. Deep navy black. |
| Surface | #0F172A — Card and panel backgrounds. |
| Card | #1E293B — Inner card backgrounds, input fields. |
| Border | #1E3A5F — Subtle borders between elements. |
| Primary Accent | #2563EB — Buttons, active states, links, highlights. |
| Text Primary | #F1F5F9 — Main readable text. |
| Text Secondary | #94A3B8 — Supporting text, labels, captions. |
| Text Muted | #475569 — Disabled states, very secondary info. |
| Success | #10B981 — Connected state, positive indicators. |
| Font | Inter for body text. JetBrains Mono for code and labels. |

# 9. Example Queries & Expected Responses

The following examples show what the AI chat should produce. These are for testing purposes — use them to verify the end-to-end flow is working correctly.

## Query 1

User types: "What did I think about AI in 2022?"

Expected response pattern: AI summarises the user's actual Reddit comments or Gmail content from 2022 that mention AI, artificial intelligence, machine learning, or related terms. Shows how their opinion has evolved. Cites specific posts with dates and subreddits.

## Query 2

User types: "What would a recruiter find about me today?"

Expected response pattern: AI pulls the most recent and most upvoted content across all connected platforms. Summarises the user's professional interests and public positions. Flags anything that might be considered controversial based on sentiment analysis of the content.

## Query 3

User types: "What was I most passionate about three years ago?"

Expected response pattern: AI finds the topics the user commented on most frequently during that period. Identifies which subreddits they were most active in. Surfaces the most upvoted or engaged content from that time.

# 10. Sprint Milestones & Definition of Done

The demo must be delivered to Abhi in 16 days. The following checkpoints must be met. If a checkpoint is missed, Abhi must be informed immediately — not at the next scheduled call.

| Days | Must Be Complete |
| --- | --- |
| Days 1–2 — Setup | GitHub repo created. Next.js 14 + TypeScript + Tailwind scaffolded. Supabase project live with pgvector enabled and both tables created. Reddit app registered at reddit.com/prefs/apps. Google Cloud project created with Gmail and Calendar APIs enabled. All environment variables configured. Everyone can run the app locally. |
| Days 3–5 — Auth & Connection | Reddit OAuth flow complete end to end. Google OAuth flow complete end to end. User record created in Supabase on first connection. /connect page shows live connection status for both platforms. |
| Days 6–9 — Data Ingestion | Reddit ingestion pipeline complete — full comment and post history pulled, paginated, and stored. Gmail ingestion working — messages with subject, body, and date stored. Google Calendar ingestion working — events stored. Live indexing counter visible on /connect page. Minimum 500 real items stored and verified for a test account. |
| Days 10–12 — Embedding & Search | Embedding pipeline running on all stored items. Vectors stored in pgvector. match_memories() SQL function working correctly. Vector search returning semantically relevant results for test queries. |
| Days 13–14 — Claude Integration & Chat UI | Claude API integrated into /api/chat route. Full RAG pipeline working — question embeds, vector search runs, Claude answers with context. Chat interface built — message thread, input box, send button, citation chips. Full end-to-end flow working on localhost. |
| Days 15–16 — Deploy & Demo Ready | App deployed to Vercel with all environment variables set. Tested with a real Reddit account — full flow from connect to AI answer working on production URL. All bugs fixed. Demo URL sent to Abhi by end of Day 16. |

## 10.1 Definition of Done

The MVP is complete when ALL of the following are true simultaneously:

- A real person can visit the deployed URL and connect their Reddit account via OAuth

- Their full Reddit history is pulled, stored, and embedded within 30 minutes of connecting

- They can type a natural language question and receive an AI-generated answer

- The answer is drawn from their actual Reddit history — not hallucinated

- The answer includes source citations showing which posts were used

- The same flow works for Google — Gmail and Calendar history connected and queryable

- The app is deployed to Vercel and accessible via a public URL

- Abhi can demo it live to an investor without it breaking

# 11. Team Roles & Communication

| Role | Responsibilities |
| --- | --- |
| Backend Developer | Reddit OAuth integration. Google OAuth integration. Data ingestion pipeline for both platforms. Supabase schema setup and pgvector configuration. Embedding pipeline. Vector search function. Claude API integration. Chat API route. |
| Frontend Developer | Next.js app setup with TypeScript and Tailwind. Home page with connect buttons. /connect page with live indexing counter. /chat page with message thread, input, and citation chips. API calls to backend routes. Dark theme implementation per design system. |
| Integration Lead (if 3rd person) | Connecting frontend to backend APIs. End-to-end testing. Debugging cross-component issues. Vercel deployment and environment variable setup. |
| Abhi (Founder) | Product decisions. API keys and credentials. Investor demo readiness. Available on WhatsApp for blockers — response within 2 hours. |

## 11.1 Communication Protocol

- Daily standup via WhatsApp: three lines only — done yesterday, doing today, blocked on

- Weekly call every Friday: demo what was built that week

- Blockers: message Abhi immediately — do not wait for the weekly call

- Code: push to GitHub daily. One branch per feature. PR when feature complete.

- Questions about product decisions: WhatsApp Abhi directly — never assume

# 12. Important Notes for the Development Team

## 12.1 What This Is

This is not a college project. This is a real product with investors watching. What you build in the next 16 days will be shown to people with money. The quality of the demo directly affects whether EYES gets funded.

If this works and EYES raises funding, Crescent Moon Consulting will be the first development partner of record. That matters for your company's portfolio and reputation.

## 12.2 What NOT to Build

Stay strictly within Level 1 scope. Do not add features that are not in this document. Do not spend time on:

- Multiple platform support beyond Reddit and Google (no Twitter, LinkedIn, GitHub for Level 1)

- User accounts with passwords — OAuth only for Level 1

- Payment integration — not needed for demo

- Mobile responsive design — desktop only for Level 1

- Advanced UI animations — functional over beautiful for now

- Admin dashboard or analytics — not in scope

## 12.3 Data Privacy

This product handles personal data. Every developer on this team must understand:

- User data is stored in Supabase EU region (Frankfurt) only

- Access tokens must be encrypted before storage — never stored as plaintext

- No user data is shared between users — strict user_id isolation on all queries

- No logging of message content to external services

- Users can delete their account and all data at any time — build this into the schema from day one

## 12.4 If You Get Stuck

If any component is blocking progress for more than 4 hours, message Abhi immediately. Do not spend a day stuck in silence. The timeline is tight. Blockers must be surfaced fast.

Resources: Supabase pgvector docs at supabase.com/docs/guides/ai. Reddit API docs at reddit.com/dev/api. Claude API docs at docs.anthropic.com. Google API docs at developers.google.com.

# 13. Final Note from the Founder

"The idea is real. The market timing is now. Brett Adcock just validated this thesis with his entire reputation. What you build in the next 16 days is the foundation of a company. I don't take that lightly, and I don't expect you to either. Let's build something real."

— Abhishek Prabhakaran (Abhi), Founder & CEO, EYES

godfred.abhishek@gmail.com  |  +33 6 05 71 23 70  |  Rennes, France  |  April 2026